DOCUMENT #1 OF 13

PROJECT CHARTER

ProjeX Suite

The Complete Project Management Platform

JSW Replacement · AI-Powered · SaaS Multi-Tenant · Enterprise Security

| Field | Detail |
| --- | --- |
| Document ID | DOC-PC-001 |
| Version | 1.0 |
| Date | April 13, 2026 |
| Author | Ade Maryadi — Product Owner & Lead Engineer |
| Organization | SSIT – Azecs Management Services Indonesia |
| Classification | CONFIDENTIAL |
| Status | DRAFT — Pending Approval |

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Ade Maryadi |  |  |
| Technical Lead | Ade Maryadi |  |  |
| Product Owner | Ade Maryadi |  |  |

Table of Contents

Table of Contents	2

1. Project Overview	3

1.1 Vision	3

1.2 Problem Statement	3

1.3 Objectives	4

2. Scope	5

2.1 Architecture Overview	5

2.2 Module Summary	5

3. Timeline	6

4. Budget	7

5. Risks	8

6. Acceptance Criteria	9

6.1 MVP (Phase 1-4)	9

6.2 Full Platform	9

7. Document Roadmap	10

(Right-click → Update Field in Word)

1. Project Overview

1.1 Vision

ProjeX Suite is an all-in-one project management platform designed as a complete replacement for Jira Software and competitive alternative to ClickUp. It combines Jira-class agile depth, ClickUp-class feature breadth, and unique capabilities (AI assistant, application catalog, budget management, WhatsApp integration) built for Southeast Asian software teams.

1.2 Problem Statement

| Pain Point | Current Situation | Impact |
| --- | --- | --- |
| Worklog is painful | Navigate Jira → find project → find task → Log Work | 30+ min/day wasted per developer |
| No native timesheet | Requires Tempo plugin ($$$) or Excel | PMs blind to utilization |
| Documentation drift | BRD/FSD in scattered tools, never updated | Teams work from outdated specs |
| No budget tracking | No native budget in Jira/ClickUp | Over-budget discovered too late |
| No WhatsApp | Indonesian teams use WA but no PM integration | Missed notifications |
| Expensive | Jira+Confluence+Tempo = $22-35/user/month | $440-700/mo for 20 people |
| Cloud-only | ClickUp data on US servers | Non-compliant with UU PDP |
| Too complex | Jira: steep curve. ClickUp: 8 nav levels | Low adoption rate |

1.3 Objectives

| # | Objective | Metric | Target |
| --- | --- | --- | --- |
| O1 | 100% JSW feature parity | Module checklist | 45/45 |
| O2 | Worklog < 5 seconds | Measured time | < 5s with AI |
| O3 | Auto-update docs on code ship | % automated | 80%+ |
| O4 | SaaS multi-tenant | Pilot tenants | 3 by month 12 |
| O5 | Pass security audit | Pentest findings | 0 critical/high |
| O6 | MVP in 22 weeks | Schedule | Sep 2026 |
| O7 | 50 paying users in 6mo | MAU | 50 |

2. Scope

2.1 Architecture Overview

PRESENTATION React 19 SPA · Client Portal · AppCatalog Portal · PWA Mobile ▼

API GATEWAY FastAPI · JWT Auth · Tenant Context · Rate Limit · RBAC · OpenAPI ▼

CORE + MICROSERVICES ProjeX Core (40 mod) · AI ASSSITANT · BudgetPro · WA-Hub · AppCatalog ▼

DATA LAYER PostgreSQL 16 · Redis 7 · Meilisearch · MinIO · Vault ▼

INFRASTRUCTURE Docker Compose (18 containers) · Caddy · Prometheus · Trivy · Falco ▼

2.2 Module Summary

| Tier | Count | Highlights |
| --- | --- | --- |
| Core Platform | 24 modules | Full JSW parity + 10 ClickUp views |
| Standard Add-ons | 11 modules | Timesheet, Wiki, OKR, Chat, CR Mgmt, Dashboards |
| AI ASSSITANT | 10 capabilities | NL worklog, AI standup, text-to-SQL, doc auto-updater |
| BudgetPro | 8 capabilities | Budget, invoicing, e-Faktur, Xendit, profitability |
| WA-Hub | 7 capabilities | Sprint alerts, timesheet reminder, client reports |
| AppCatalog | 7 capabilities | BRD/FSD/TSD lifecycle, SemVerDoc, GitHub AI sync |
| TOTAL | 45+ modules | 6 microservices, 18 Docker containers |

3. Timeline

| Phase | Weeks | Deliverables | Gate |
| --- | --- | --- | --- |
| 1. Foundation | 8 | Auth+RBAC+Tenant+Spaces+WorkItems+Kanban+Docker | Gate 1 |
| 2. Agile Core | 6 | Scrum+Backlog+Sprint+Workflow+Reports+PQL | Gate 2 |
| 3. Timesheet | 4 | Grid+Timer+QuickLog+Approval+Export | Gate 3 |
| 4. AI ASSSITANT | 4 | FloatingUI+Ollama+NLWorklog+Analysis | MVP LAUNCH |
| 5. Views | 4 | Timeline+Calendar+List+Workload+Whiteboard |  |
| 6. Dashboards | 3 | BoD+PO+Landing+CR+Portfolio |  |
| 7. Docs/Wiki | 3 | Wiki+TipTap+Yjs+Versioning |  |
| 8. AppCatalog | 5 | BRD/FSD/TSD+SemVerDoc+GitHub+AI | BETA |
| 9. BudgetPro | 4 | Budget+Invoice+eFaktur+Payments |  |
| 10. WA-Hub | 3 | Notifications+Templates |  |
| 11. SaaS | 4 | Branding+Domains+Billing | GA LAUNCH |

4. Budget

| Category | Monthly | 12 Months |
| --- | --- | --- |
| Infrastructure | Rp 2.5jt | Rp 30jt |
| Domain + SSL | Rp 100k | Rp 1.2jt |
| Dev Tools | Rp 500k | Rp 6jt |
| TOTAL |  | Rp 37.2jt |

5. Risks

| Risk | P | I | Mitigation |
| --- | --- | --- | --- |
| Scope creep (45 modules) | H | H | Strict MVP; defer non-critical |
| Single dev bottleneck | H | H | Claude Code; hire Phase 5+ |
| Ollama VPS performance | M | M | Start 7b; upgrade to 14b |
| Market adoption | M | H | Free tier; Jira import; pilot clients |
| Security vulnerability | L | H | Trivy CI; pentest; security-by-design |
| Tenant data leak | L | C | Schema isolation; tenant_id enforcement |

6. Acceptance Criteria

6.1 MVP (Phase 1-4)

- Multi-tenant account creation with data isolation

- Spaces with Scrum/Kanban + custom workflows

- Work Items with drag-drop board, swimlanes, filters

- Timesheet grid + timer + approval workflow

- AI ASSSITANT: NL worklog < 5 seconds + sprint analysis charts

- AES-256 at rest, TLS 1.3 in transit, zero critical vulns

6.2 Full Platform

- 45 modules functional

- AppCatalog auto-updates docs on GitHub merge

- 3 SaaS tenants with custom branding

- WA-Hub + BudgetPro operational

- Page load < 2s, API p95 < 500ms

- Pentest: 0 critical/high

7. Document Roadmap

This is Document #1 of 13:

| # | Document | ID | Status |
| --- | --- | --- | --- |
| 1 | Project Charter | DOC-PC-001 | THIS DOCUMENT |
| 2 | Business Requirements (BRD) | DOC-BRD-001 | Next |
| 3 | Functional Specification (FSD) | DOC-FSD-001 | Planned |
| 4 | Technical Specification (TSD) | DOC-TSD-001 | Planned |
| 5 | Solution Blueprint | DOC-SAB-001 | Planned |
| 6 | Data Dictionary & ERD | DOC-DD-001 | Planned |
| 7 | API Specification | DOC-API-001 | Planned |
| 8 | Security Architecture | DOC-SAD-001 | Planned |
| 9 | Test Strategy | DOC-TS-001 | Planned |
| 10 | Deployment Plan | DOC-DP-001 | Planned |
| 11 | Project Plan | DOC-PP-001 | Planned |
| 12 | Risk Register | DOC-RR-001 | Planned |
| 13 | Traceability Matrix | DOC-RTM-001 | Planned |

END OF DOCUMENT — DOC-PC-001 v1.0