DOCUMENT #9 OF 13

TEST STRATEGY

ProjeX Suite

7 Test Levels · 10 E2E Scenarios · CI/CD Gates · Coverage Targets

| Field | Detail |
| --- | --- |
| Document ID | DOC-TS-001 |
| Version | 1.0 |
| Date | April 13, 2026 |
| Author | Ade Maryadi — Owner & Lead Engineer |
| Organization | PT Bima Creative Tech (BCT) |
| Classification | CONFIDENTIAL |
| Status | DRAFT |
| Related Docs | DOC-FSD-001, DOC-TSD-001 |

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Ade Maryadi |  |  |
| Reviewer |  |  |  |
| Approver |  |  |  |

Table of Contents

Table of Contents	1

1. Test Levels	1

2. Critical E2E Scenarios	1

3. CI/CD Pipeline Gates	1

(Right-click → Update Field in Word)

1. Test Levels

| Level | Scope | Tools | Target |
| --- | --- | --- | --- |
| Unit | Functions, models, utils | pytest, vitest | 80% coverage |
| Integration | API endpoints, DB queries | pytest + httpx | 100% endpoints |
| Component | React components | React Testing Library | Critical flows |
| E2E | Full user journeys | Playwright | 20 scenarios |
| Security | Vulnerability scan | Trivy, OWASP ZAP | 0 critical/high |
| Performance | Load testing | Locust | p95 < 500ms @ 100 concurrent |
| AI Accuracy | BIMA AI responses | Custom eval framework | 80% worklog parse accuracy |

2. Critical E2E Scenarios

| # | Scenario | Modules |
| --- | --- | --- |
| E2E-01 | Register → Login → Create Space → Create Items → Board drag-drop | Auth, Spaces, Items, Board |
| E2E-02 | Sprint create → Planning → Start → Burndown → Close | Sprints, Reports |
| E2E-03 | Timer → Quick log → Submit timesheet → Manager approve | Timesheet |
| E2E-04 | AI: Log 2h intercompany → Confirm → Verify worklog | BIMA AI, Timesheet |
| E2E-05 | Create product → Create BRD → Edit → Version history | AppCatalog |
| E2E-06 | GitHub webhook → AI doc update → PO review → Approve | AppCatalog, AI |
| E2E-07 | Budget create → Timesheet → Invoice → e-Faktur | BudgetPro |
| E2E-08 | Sprint alert trigger → WA message delivered | WA-Hub |
| E2E-09 | Tenant A data invisible to Tenant B | Security |
| E2E-10 | 10 failed logins → lockout → CAPTCHA | Security |

3. CI/CD Pipeline Gates

1. PUSH Lint (ruff/ESLint) → Unit Tests → Build Docker image

2. SCAN Trivy image scan → IF critical CVE: BLOCK deployment

3. TEST Integration tests → Deploy to staging → E2E tests (Playwright)

4. GATE Manual approval (production) → Deploy → Health check → Smoke test

5. ROLLBACK IF smoke test fails: automatic rollback to previous image tag

END OF DOCUMENT — DOC-TS-001 v1.0