DOCUMENT #12 OF 13

RISK REGISTER

ProjeX Suite

12 Identified Risks · Probability × Impact Scoring · Mitigation Plans

| Field | Detail |
| --- | --- |
| Document ID | DOC-RR-001 |
| Version | 1.0 |
| Date | April 13, 2026 |
| Author | Ade Maryadi — Owner & Lead Engineer |
| Organization | PT Bima Creative Tech (BCT) |
| Classification | CONFIDENTIAL |
| Status | DRAFT |
| Related Docs | DOC-PC-001 |

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Ade Maryadi |  |  |
| Reviewer |  |  |  |
| Approver |  |  |  |

Table of Contents

Table of Contents	1

1. Risk Scoring Matrix	1

2. Risk Register	1

(Right-click → Update Field in Word)

1. Risk Scoring Matrix

Score = Probability (1-5) × Impact (1-5). Critical: ≥15, High: 10-14, Medium: 6-9, Low: 1-5

2. Risk Register

| ID | Risk | P | I | Score | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | Scope creep (45 modules) | 4 | 4 | 16 | Strict MVP; Phase 1-4 only | Ade |
| R02 | Single developer bottleneck | 4 | 4 | 16 | Claude Code; hire Phase 5+ | Ade |
| R03 | Ollama performance on VPS | 3 | 3 | 9 | Start 7b; upgrade when GPU ready | Ade |
| R04 | Market adoption resistance | 3 | 4 | 12 | Free tier; Jira import; pilot clients | Ade |
| R05 | Security vulnerability | 2 | 5 | 10 | Trivy CI; OWASP ZAP; pentest | Ade |
| R06 | Multi-tenant data leak | 2 | 5 | 10 | Schema isolation; tenant_id enforcement | Ade |
| R07 | GitHub API rate limits | 3 | 2 | 6 | GitHub App; webhook not polling; cache | Ade |
| R08 | VPS provider outage | 2 | 4 | 8 | Daily backups; documented recovery; 4h RTO | Ade |
| R09 | AI hallucination in docs | 3 | 3 | 9 | Human review required; PATCH auto only | Ade |
| R10 | Dependency CVE | 3 | 3 | 9 | Dependabot; Trivy daily; auto PR | Ade |
| R11 | Competitor launches similar | 2 | 3 | 6 | Speed to market; AppCatalog moat; Indo localization | Ade |
| R12 | Regulation change (UU PDP) | 2 | 3 | 6 | Self-hosted option; monitor regulation | Ade |

END OF DOCUMENT — DOC-RR-001 v1.0